Project Scope Statement

A project scope statement is a clear definition of the boundaries of a project. It includes all the assumptions, responsibilities, requirements, constraints, milestones, and deliverables needed to ensure the project is a success.

| Project | Project Manager | Date |
| --- | --- | --- |
| Blackjack Program | Triple Threat (group) | [2/3/26] |

Purpose

The program will need to function as a source of entertainment that multiple players can interact with. This will include a playing experience in which players have cards, bets, and virtual money at their disposal. Having multiple players will take this from a simple fun game to a dynamic and competitive one. Furthermore, as players accrue money they can make higher bets adding a thrilling risk factor. This, in turn, will bolster the game’s replayability.

Business Objectives

Fulfilling targets is a big part of this project. By breaking down the targets into smaller sections we can compartmentalize our goals to make the end system as robust as possible. One of the targets may be to verify conceptual ideas for the program itself as in what should be included and what shouldn’t. Following this may be verifying the system's logic flows with precision. For customer satisfaction there can be additional built in menu options provided where players can choose to leave feedback.

Scope Description

In Scope

- Players cards should be randomized - Players should be able to see how their hand value increases or decreases incrementally - Players should be able to set whatever wager they’d like within their budget - Winning players will take the sum of all waged money - Any money details of a player will carry over into future games - Players should be able to see other players values (including house) - “Hit” or “Stand” should be standard functions for the player to choose from - The game will enforce consistent rules so as to deter cheating/scamming/etc. This ensures fairness and consistency.

Out of Scope

- Keeping a history of all blackjack game logs - Changing bets in the middle of a game - Providing a “split” option to the players regardless of their hand

Project Deliverables

Structured data from blackjack games can be recorded for pattern analysis. This can help us understand user behavior and improve our program design based on player decisions or feedback. Revenue is another desirable business objective from our program. Revenue could be acquired from ad inclusion or in game credits. Ad inclusions will make a constant flow of income while In-game credits could be used to win real money against other people who purchased credits. This gives the game a constant revenue flow for reliability, and a fluctuating revenue flow for future investing.

Constraints

Once logic design is finished, time shouldn’t prove to be a pressing issue. However, resources may prove to be finicky depending on how far the game's interface develops. If the game design includes playing cards, poker tables, and visual stimuli then the system’s scope may be tested. Questions such as “What’s the full range of logic functionality interwoven with graphical design?” Or something like “How can certain interface resources be utilized in a way that allows maneuverability?” For example, how can we be sure that a playing card image can be made to imitate itself being dealt to a player without technical issues?

Assumptions

Constraints will be minimal as the reins of our project is fairly open ended. The blackjack program will use multiplayer functionality against the dealer (house). There will be a randomized card generator. Gameplay will follow standard blackjack rules. Resource consumption should also be minimal as there’s one development team designated to this program's completion. No special hardware will be required as this will take place in an IDE using the python programming language. If we choose to include, possible resources may be external images that can be used for the games interface purposes.

| Cost Estimate |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Estimated Cost | Actual Cost | Cost Until Completion | Variance |
| [Name of resource] | [Dollar figure for line item cost] | [Actual cost of line item] | [Estimated cost of line item for remaining project] | [Discrepancy between estimated and actual} |
| Code Development IDE | Developed by students on a free IDE platform Cost: $0 | Actual Cost: $0 | Cost Until Complete: $0 | none |
| Internet access-utility | Internet access on average: $35-$55 monthly | Actual Cost: $45 monthly | 1 Semester is about 5 months. So 5 months times $45 a month = $225 | $5 to $20 dollar discrepancy. Depends on the internet provider/plan. |
| Labor/Time Commitment Program plan and Design 1st - 5th week Game Logic and Development 6th-10th week UAT testing/Testing/ bug fixing 11th - 15th week Release program 16 week | Assuming $30 an hour and a 40 hr work week. 40 hrs x 16 weeks = 640 hrs. 640 hrs x $30 = $19,200 per developer…there are three of us so 19,200 x 3 = $57,600 Estimated labor cost would be $57,600 | Actual Cost The actual cost of labor is $0 because we are students and are not getting paid. | Labor cost until complete: $0 | The discrepancy between the estimated cost and the actual cost is $57,600. |